# Post Incident Report
 and 
Root Cause Analysis

(INC257818)

Year

IM

Contents

Post incident report (PIR)	2

1.	Introduction	2

2.	Investigative Team(s)	2

3.	Executive summary	2

4.	Incident KEY Learnings	2

5.	Key metrics	2

6.	Timeline/ Chronology of Events	2

7.	Symptom Description	3

8.	Captured actions to target root cause	3

Root cause analisys (RCA)	4

9.	Root Cause Analysis	4

10.	Actions	4

# Post incident report (PIR)

## Introduction

The purpose of this RCA is to clarify the root cause and determine the corrective actions for the:

| Incident number | INC257818 |
| --- | --- |
| Location | Gatwick Airport (London Gatwick – Self Baggage Drop kiosks) |
| Affected system/service | WizzAPI - /api/dcs/v2/baggage endpoint |
| Issue description | Following the production deployment of WizzAPI version 2.121.0 on February 4th, a validation misconfiguration was introduced in the /api/dcs/v2/baggage endpoint. A request parameter that was documented as optional and nullable in the upstream Navitaire 4.8 specification was mistakenly implemented as required in WizzAPI’s validation schema. As a result, requests from Gatwick Airport Self Baggage Drop kiosks that did not include this optional parameter were rejected with HTTP 400 responses, preventing kiosks-based baggage processing. |
| Business impact | All Self Baggage Drop kiosks at Gatwick Airport were unable to process baggage via WizzAPI during the incident window. Passengers were redirected to manual baggage drop handled by airport staff. No flight delays occurred and no SLA breach was recorded. |
| Number of users impacted | Exact numbers are unknown. The impact was limited to Wizz Air passengers using Self Baggage Drop kiosks at Gatwick Airport on Feburary 4th during the incident window. |
| Revenue loss | No direct revenue loss has been identified. No SLA penalties were incurred. |

## Investigative Team(s)

| Name | Team |
| --- | --- |
| Dénes Pál | WizzAPI |
| Levente Takács | WizzAPI |
| Tamás Geschitz | WizzAPI |
| Nándor Kovács | WizzAPI |
| Raymund Ács | WizzAPI |

## Executive summary

Symptom:  On February 4th, following the deployment of WizzAPI version 2.121.0, Self Baggage Drop kiosks at Gatwick Airport were unable to process baggage requests. The kiosks displayed a generic error message and could not complete automated baggage drop transactions.

Impact: All Self Baggage Drop kiosks at Gatwick Airport were affected during the incident window. Passengers were redirected to manual baggage drop handled by airport staff. No flight delays occurred and no SLA breach was recorded. The issue was limited to Gatwick Airport and did not affect other partners or airports.

Root cause(s): During implementation of backward compatibility endpoints for the Navitaire 4.8 upgrade, an API request parameter in /api/dcs/v2/baggage that was defined as optional and nullable in the upstream specification was mistakenly implemented as required in WizzAPI’s validation schema. Gatwick Airport did not send this optional parameter, resulting in HTTP 400 validation errors and rejected requests.

Workaround(s):  Passengers were processed through manual baggage drop by airport staff while the issue was being investigated.

Resolution(s): The WizzAPI team performed an emergency rollback to the last stable production version, restoring correct behavior at 15:08 CET. A corrected version of the compatibility endpoints was released two days later, including improved validation handling and additional automated test coverage for optional parameters.

## Incident KEY Learnings

- Nullable does not imply required.

  - Learning: Misinterpretation of upstream API documentation (optional + nullable) led to incorrect validation implementation.

  - Action: Clarified internal guidelines on interpreting upstream OpenAPI changes, especially around optional, nullable, and required semantics.

- Optional parameter behavior must be tested in absence scenarios

  - Learning: Automated and manual tests only covered scenarios where the parameter was present, but did not validate behavior when omitted.

  - Action: Introduced additional automated test cases covering optional parameter omitted, optional parameter explicitly set to null, optional parameter with valid value. These tests were added accross all compatibility endpoints.

- Partner-specific request variations were not sufficently considered

  - Learning: Altough the parameter was optional, partner implementations vary. Gatwick’s integration did not send the parameter, which had not been explicitly verified during compatibility implementation.

  - Action: When modifying compatibility endpoints, partner behavior analysis is now included as part of validation change review.

- Rollback readiness minimized impact duration

  - Learning: The ability to quickly revert to a stable version significantly reduced the incident duration and limited business impact.

  - Action: Maintain rollback readiness and clear emergency release procedures for all production deployments.

## Key metrics

| MTTD | (Mean time to detect) - 2 hours 57 minutes |
| --- | --- |
| MTTR | (Mean time to recover) - 1 hour 26 minutes |
| MTTR | (Mean time to resolver) - 2 days |

## Timeline/ Chronology of Events

| Date/Time | Action |
| --- | --- |
| 04 Feb – 10:00 | Production deployment pipeline for WizzAPI 2.121.0 started. |
| 04 Feb – 10:45 | Deployment of WizzAPI 2.121.0 completed successfully. |
| 04 Feb – 11:30 | Performance degradation observed on newly introduced compatibility endpoints (booking & baggage). Investigation started |
| 04 Feb – 12:30 | Performance-related fix deployed (2.121.1) |
| 04 Feb – 13:42 | Gatwick Airport reported Self Baggage Drop kiosk outage via e-mail, including a picture of generic failure message. |
| 04 Feb – ~13:45 | War room initiated within WizzAPI team. Investigation focused on /api/dcs/v2/baggage endpoint |
| 04 Feb – ~14:30 | Root cause identified: optional + nullable parameter incorrectly implemented as required in validation schema. |
| 04 Feb – ~14:45 | Decision made to perform emergency rollback to last stable production version. |
| 04 Feb – 15:08 | Rollback completed and correct behavior confirmed. Service restored for Gatwick kiosks. |
| 06 Feb – 14:00 | Corrected compatibility endpoints released with proper optional parameter handling and expanded automated test coverage in WizzAPI 2.121.2 |

## symptom Description

On February 4th, Self Baggage Drop (SBD) kiosks at Gatwick Airport were unable to complete baggage processing transactions for Wizz Air passengers.

From an end-user perspective:

- The kiosk workflow could not be completed.

- A generic error message was displayed.

- Passengers were instructed to contact airport staff for assistance.

From a system perspective:

- Requests sent from Gatwick kiosks to the WizzAPI /api/dcs/v2/baggage endpoint were rejected with HTTP 400 (Bad Request) responses.

- The validation error was triggered due to a missing request parameter that had been incorrectly configured as required in WizzAPI.

- Requests were rejected at the WizzAPI validation layer and did not reach downstream services.

No degradation was observed in other airports or partner integrations.

Error message (text or screenshot):

We are unable to process your request at this moment. Please contact our staff for assistance.

(Note: This was a generic frontend error message. The underlying API response was HTTP 400 – Bad request due to missing required property)

## Captured actions to target root cause

Identified issue description:

A validation schema update in WizzAPI incorrectly enforced a request parameter as required, despite the upstream specification defining it as optional and nullable.

The issue originated from misinterpretation of OpenAPI contract changes and insufficient negative test coverage for optional parameter absence scenarios in compatibility endpoints.

Additionally, monitoring did not detect the issue because HTTP 400 responses were treated as expected client-side errors without anomaly-based alerting.

Strategies for improvement:

- Clarified API Contract Interpretation Guidelines

  - Document internal standards for handling required, optional, and nullable attributes when updating schemas.

  - Require explicit review of contract semantic changes during peer review.

- Expanded Automated Test Coverage

  - Introduced negative and absence-based test cases for:

    - Optional parameters omitted

    - Optional parameters set to null

    - Backward compatibility scenarios

  - Applied across all compatibility endpoints.

- Partner Variation Awareness

  - Added review step to assess partner request patterns when modifying validation logic.

- Improved Monitoring for 4xx Anomalies

  - Evaluate alerting rules to detect abnormal spikes in HTTP 4xx responses on critical endpoints.

- Release Risk Awareness for Compatibility Layers

  - Increased validation scrutiny for endpoints introduced for backward compatibility prior to major upstream migrations.

Resources requirements:

- Development time for:

  - Additional automated test implementation

  - Monitoring configuration updates

  - Documentation updates

- No additional infrastructure investment required.

Responsibilities:

- WizzAPI Team

  - Implement test coverage improvements

  - Maintain contract interpretation standards

  - Apply enhanced review practices

- WizzAPI / DevOps

  - Review and configure improved monitoring for 4xx anomaly detection

Timeline/deadline:

- Test coverage improvements: Completed with release of corrected compatibility endpoints (Feb 6).

- Monitoring review and alert adjustments: Improvement initiative has been started. Alerting and anomaly detection adjustments (including 4xx spike monitoring on critical endpoints) are planned as part of ongoing monitoring enhancement efforts.

- Documentation updates: Completed as part of post-incident follow-up.

# Root cause analysis (RCA)

## Root Cause Analysis

Root cause 1: Incorrect Validation Implementation

Problem description: Gatwick Self Baggage Drop kiosks received HTTP 400 responses from /api/dcs/v2/baggage, preventing automated baggage processing.

5 WHY:

Why 1 – Why did the kiosks receive HTTP 400 responses?

Because a request parameter was treated as required in WizzAPI validation and was missing 		in Gatwick’s request.

Why 2 – Why was the parameter treated as required?

Because during the compatibility update for Navitaire 4.8, the OpenAPI schema in WizzAPI was 		modified and the parameter was implemented as required.

Why 3 – Why was it implemented as required?

Because the upstream specification described the parameter as “nullable”, and this was 			misinterpreted as meaning the parameter must always be present (even if null).

Why 4 – Why was the specification misinterpreted?

Because there was no explicit internal guideline clarifying the distinction between “optional” and 		“nullable” semantics in OpenAPI schema updates.

Why 5 – Why were such guidelines not in place?

Because previous integrations had not encountered ambiguity between optional and nullable 		attributes, and the risk was underestimated during compatibility endpoint implementation.

Root cause Identified:

Misinterpretation of upstream OpenAPI contract changes led to incorrect validation schema 		implementation in WizzAPI.

Root cause 2: Insufficient Negative Test Coverage

Problem: The incorrect validation change was not detected before production deployment.

5 WHY:

Why 1 – Why was the issue not detected during testing?

Because automated and manual tests included the optional parameter in all test scenarios.

Why 2 – Why were omission scenarios not tested?

Because the parameter was historically always sent in internal and partner test datasets.

Why 3 – Why was partner variation not considered?

Because compatibility endpoints were tested against expected schema structure but not explicitly 		validated against real partner traffic variations.

Why 4 – Why was real partner behavior not validated?

Because absence-based behavior testing was not part of the compatibility endpoint validation 	checklist.

Why 5 – Why was it not part of the checklist?

Because optional parameter omission had not previously caused production issues, and the risk 		was not formally documented.

Root Cause Identified:

Lack of negative and absence-based testing for optional parameters in compatibility endpoints.

Root cause 3: Limited Detectability Due to Low Error Volume

The issue was detected only after Gatwick reported it.

5 WHY:

Why 1 – Why was the issue not detected internally?

Because the API returned HTTP 400 responses, classified as client errors.

Why 2 – Why did 400 errors not trigger alerts?

Altough 4xx anomaly detection exists in CloudWatch, the error volume from Gatwick was very 		low relative to total system traffic (~10,000 transactions per minute)

Why 3 – Why was the error volume low?

Because once the kiosks encountered the validation error, they transitioned to a technical error 		mode and passengers were redirected to manual baggage drop, limiting repeated API calls.

Why 4 – Why did this make detection difficult?

Because the issue was isolated to a single airport integration and did not generate a statistically 		significant spike in global 4xx metrics.

Why 5 – Why was endpoint-level or partner-specific anomaly detection not triggered?

Because monitoring is currently optimized for system-wide degradation (availability, 5xx, 	l		atency), not for low-volume partner-isolated regressions.

Root cause Identified:

The incident generated low-volume, partner-specific 400 responses that were statistically 			insignificant relative to total platform traffic and therefore did not trigger existing anomaly 			detection thresholds.

## Actions

- Corrective

Solution #1: Immediate Rollback

An emergency rollback was performed to the last stable production version of 			WizzAPI. This restored the previous validation behavior and immediately resolved the 		issue for Gatwick Self Baggage Drop kiosks (service restored at 15:08 CET)

Solution #2: Corrected Compatibility Implementation

A corrected version of the compatibility endpoints was released on February 6, with:

- Proper handling of the optional + nullable parameter

- Validation logic aligned with upstream OpenAPI contract semantics

- Extended automated test coverage

- Preventive

- Expanded test coverage

  - Added automated tests for:

    - Optional parameters omitted

    - Optional parameters set to null

    - Backward compatibility scenarios

  - Applied consistently accross compatibility endpoints.

- Contract Change Review Clarification

  - Introduced explicit internal review step when upstream OpenAPI contracts change.

  - Special attention required for semantic attributes:

    - Required

    - Optional

    - Nullable

- Partner Behavior Awareness

  - When modifying validation logic, partner request patterns must be reviewed.

  - Compatibility changes now consider real-world integration differences.

- Monitoring Enhancement Initiative

  - Ongoing improvements to observability.

  - Evaluation of more granular endpoint-level or partner-level error visibility where meaningful.

- Strategic

- Stronger validation governance for compatibility layers

  - Compatibility endpoints are treated as high-risk components prior to major upstream migrations.

  - Increased scrutiny during peer review and release validation.

- Observability maturity

  - Continued improvement of monitoring strategy beyond global anomaly detection.

  - Focus on actionable visibility for partner-isolated regressions without over-alerting.

- Risk awareness during migration preparations

  - Pre-migration compatibility changes are now categorized as elevated risk, even if backward compatible by specification.

- Key learnings

Technical

- “Nullable” does not imply “required”

- Optional parameter omission must always be explicitly tested.

- Low-volume partner regressions can be hidden within high-throughput systems

Operational

- Fast rollback capability significantly reduced business impact

- Clear war room coordination enabled rapid root cause identification

Organizational

- Upstream contract changes require semantic interpretation, not only structural updates.

- Real partner behavior must be considered, even when documentation allows flexibility.

- Incident handling demonstrated strong cross-team responsiveness and containment.